Appendix A:   Finalist Site Locations Considered

- 63 Copps Hill Road

  - Not enough acreage for combined PD/FD facility

  - Building demolition required for combined facility

  - Site expansion limited by wetlands setbacks & conservation easement

  - Cost to purchase property

  - Site redevelopment costs

- 101 Prospect Ridge (Diniz Field)

  - High costs to accommodate topography & utilities

  - Costs for improving surrounding streets - not desirable from an emergency response perspective (narrow and winding)

  - Displacing a heavily used soccer field and public park

  - Added time for EMS response

- Veterans Park Elementary School Site

  - Adjacent to Lounsbury house and in the Historic District – negative effect to character of downtown with the development of a large facility and deeper into village adds to response time

  - Displacing an elementary school

  - Zoning restrictions

  - Concerns about responding to calls to the north from the location

  - Costs for building demolition

- Rec Center

  - Highly visible from the road

  - Little room for expansion

  - Extensive work within wetland buffer area – permit required

  - Residentially zoned – requires zone change and/or variances

  - Egress onto state road needs to be managed

  - Costs for building demo and property acquisition

  - Possible traffic control costs

- Current Police Headquarters

  - Too small for expansion

  - Renovations require displacing department – need temporary facilities

  - Doesn’t allow for a combined facility

  - Century old building restrictions

Current Fire Headquarters

  - Too small for expansion

  - Inadequate parking and no option for more

  - Renovations require displacing department – need temporary facilities

  - Doesn’t allow for a combined facility

  - Century old building restrictions

Schlumberger Property, Old Quarry Road

  - Already owned by the Town so no purchase cost

  - Already owned by the Town so no loss of tax revenue

  - -- 	Central location for response

  - Excellent parking

  - Take full advantages of operating synergies of a combined facility

  - Some site prep work/rock leveling would be needed

  - Much less impact on Town traffic versus current Fire Headquarters